# Project Report

This report is the story of how I built a Walkplan. It covers:

- what I understood from the brief;

- how the system works today;

- how I built it step by step, module by module;

- the problems I hit and how I fixed them;

- what is still pending.

The accuracy numbers are in my separate accuracy report. Here I only talk about the design and the build.

## What I understood

The brief is basically: take whatever iPhone can capture inside a house and give back proper floor plan. Each room should have walls, ceiling height, floor area, doors and windows. All rooms should be stitched into one whole property plan and damages should be marked on the wall where it is.

Every number should carry a honest confidence interval. If input is weak the interval should become wide, it should not give confident wrong number.

There are three input tiers and all three are mandatory:

- Photos: 2–8 normal photos per room. No depth and no camera position, so everything has to be estimated from pixels only.

- Video: one handheld walkthrough. Frames are blurry, lens is unknown and person is talking about damage while walking.

- LiDAR: depth + poses + intrinsics from Pro iPhone/iPad. Measurement is already there, job is to clean it, split into rooms and find doors and windows.

For capture I have chosen Route 2 (stock capture) – iPhone Camera app for photos and video, and free Stray Scanner app for LiDAR. Steps are in docs/capture-and-run-manual.md.

First decision I took is one output schema for all three tiers (FloorPlan). Every number is a Measurement with value, low, high and method (measured / estimated / assumed). Same SVG renderer is used for all, so output looks same whichever tier it comes from.

## How I built

### Step 1 – Photos with vision LLM

On first day I have tried the quick way, send the photos to GPT-4o and ask it to draw the layout. Plan came very fast but numbers were just guesses, vision LLM cannot measure. So I kept LLM only for labels and moved all measurement to geometry. LLM layout is still there as option (--layout llm) but not default.

### Step 2 – MoGe-2 depth, Grounding DINO + SAM

MoGe-2 gives 3D points in metres from single photo. I checked it on a door first and numbers was in right range, so I built on it. RANSAC finds floor and walls, Grounding DINO + SAM finds doors and windows, and mask is ray cast on wall plane to get width, height and sill. Problem was every photo is measured in its own frame, so joining them was still guess work.

### Step 3 – Camera positions with MapAnything

MapAnything gives every photo its camera position in one shared frame. After that walls from all photos are put in one room frame, clustered, free space is carved on a grid, outline is traced and least squares solver fixes the wall positions. Walls which no photo saw properly are marked estimated with wider ±. On room1 (8 photos) it gave around 18.2 m².

### Step 4 – Video

I didn't wrote new geometry for video. I pick sharp frames from video and pass them to photo pipeline only. Whisper gives timed transcript, LLM lists the damages person said, and 2 sharpest frames per damage are added. For damage DINO gives candidate boxes, vision LLM picks the box which matches what person said, SAM outlines it and it is ray cast on the wall.

Room1 video gave 4.08 × 4.96 m, 18.7 m² (photos gave 18.2 m²) and both spoken damages placed on correct wall.

For several rooms in one video, LLM splits transcript by room and 3 doorway frames shared between rooms are used to align them, then 90° snap and door snap.

### Step 5 – Making it installable

Added Dockerfile, docker-compose with GPU, fixed .dockerignore (it was excluding whole src folder) and README. Models (around 7 GB) downloads automatically on first run.

### Step 6 – LiDAR rebuilt

Old scripts were giving 18 to 62 tiny walls per plan, L shape for a flat and no ceiling. I rebuilt it as proper module which reads Stray Scanner capture and gives same FloorPlan like other tiers. Details are in fixes section.

### Step 7 – Plan readability

Labels and dimensions were overlapping on SVG. Now plan shows only short tags (D1, N2) and sizes goes in a table below the plan, every label finds free spot and text has white halo. Ceiling label always shows the value, estimated or "ceiling not seen" so user knows why it is missing.

## Device Matrix

| Tier | Capture app | Phone | Needs from phone |
| --- | --- | --- | --- |
| Photos | Built-in Camera | iPhone 15 or newer (0.5× ultra-wide) | Nothing special |
| Video | Built-in Camera (Video) | iPhone 15 or newer | Microphone for damage narration |
| LiDAR | Stray Scanner (free) | iPhone 12 Pro or newer Pro, iPad Pro 2020+ | LiDAR sensor |

Processing runs on PC with NVIDIA GPU (8 GB or more). I have tested on Windows 11 with 8 GB card. Accuracy numbers are in accuracy report.

## How the system works

- Photos: MapAnything poses → MoGe-2 depth → planes → DINO+SAM openings → walls in one frame → grid outline → least squares solver.

- Video: whisper transcript → damage list → sharp frames → photo pipeline (shared lens FOV) → damage placed on walls. For multi room it is split by speech and aligned using doorway frames.

- LiDAR: depth fusion → floor/ceiling/wall axes → rooms from free space → outline snapped to wall planes → DINO+SAM doors/windows on RGB video.

All three gives FloorPlan JSON (every number with low/high) → floor_plan.svg with tables and debug images. Each stage is cached, so running same capture again only redo what is changed.

One command per capture:

python src/app.py --images <room folder>

python src/app.py --video  <video folder>

python src/app.py --lidar  <Stray Scanner folder>

## Fixes I have done

### Photo and Video

- MapAnything crash on Windows (exit 139): loading needs around 10 GB commit memory. Now model is built on meta device and weights are streamed tensor by tensor to GPU with my own small safetensors reader.

- "CUDA device not ready": DINO, SAM and MoGe are unloaded before MapAnything loads. Now everything fits in 8 GB.

- Sliver walls: noisy poses gave 10–20 cm wall pieces. Added jog removal, short wall (≤ 0.6 m) is removed if area changes less than 0.3 m².

- Wrong scale on video frames: MoGe was guessing FOV 49°–90° per frame, real lens is ~105°. Now same median FOV from MapAnything is given to all frames, scale ratio went from 1.53 to 1.05.

- Curtains and mirror reflections boxed as damage: added vision LLM box picker.

- Doorway frames leaking next room walls: room1 jumped to 14 walls. Marking them as pose only fixed it.

### LiDAR

- Wrong camera axes (main bug): old code flipped Stray poses thinking it is ARKit convention, but they are already OpenCV. After fix point cloud became ~6 times smaller and clean. This one bug was the reason for dozens of tiny walls.

- Mirror image plans: now using (x, −z) and rotating so walls run along x and y.

- Slow fusion: Open3D TSDF gave 15 million points. Wrote own numpy voxel fusion (2 cm, confidence 2, ≤ 4.5 m, ≤ 900 frames), full flat fuses in ~40 seconds.

- False ceiling on floor-only scans: cabinet underside was taken as ceiling. Now ceiling needs at least 5% points of floor, otherwise "ceiling not seen".

- One ceiling for whole flat: now each room gets its own ceiling (2.27–3.07 m on my flat).

- Furniture becoming walls: wall line needs 0.8 m height span along 0.4 m of its length. Sofa, bed, counters fails this.

- Rooms leaking into each other: one open door made 51 m² room. Now wall evidence is barrier on 5 cm grid and door gaps (≤ 1.1 m) are closed only along wall direction, so corridors don't get sealed.

- Slivers and notches: room edges snapped to nearest wall plane within 25 cm, floor hidden under furniture is filled if room is seen on 3 of 4 sides.

- Balcony seen through glass became room: now only rooms which camera entered are kept.

- Doors and windows: LiDAR can't see glass, so I use RGB keyframes turned upright, DINO+SAM, LiDAR depth picks the wall. Windows only on outside wall with sill 0.2–1.6 m. Open doorways added from wall gaps of 0.55–1.05 m.

Result on full flat: 5 rooms (27.4, 11.6, 9.4, 6.7 and 3.2 m²) each with own ceiling and doors linking rooms.

## Known Failures

### Mirrors

This is the biggest open problem. Mirror shows copy of the room and both depth models and LiDAR takes it as real space. So mirror becomes a window or door, or a extra room behind the wall, and whole layout goes wrong.

- LiDAR: reflected floor is taken as free space and mirror glass gives almost no wall points, so there is no barrier. Room outline is pushed out or phantom room comes behind mirror.

- Photos and video: MoGe gives depth behind the mirror, so wall is placed too far and it pulls the solver.

- Openings: DINO labels wardrobe mirror as window or door. Mirror on outside wall still passes the window rules.

Today only capture manual says point at mirror briefly and at angle, there is no detection in code. Plan is to add mirror as DINO+SAM class, remove mirror pixels from depth before measuring and fusion, treat mirror surface as wall and never report it as opening.

### Not done yet

- Photo tier multi room stitching, each folder gives its own room plan.

- Multi room video not tested on real two room walk.

- Drift correction on multi room capture.

- Concealed damage flags, scope line items and LiDAR room labels.

- .esx export.

## Final takeaways

- Don't let LLM measure. Use it for labels only, every length should come from geometry.

- Check coordinate conventions first. Biggest LiDAR improvement was one wrong axis flip, not any clever algorithm.

- Same lens, same scale. Shared FOV fixed video scale more than any tuning.

- Honest "not seen" is better than confident guess.

- One schema, one renderer. Every improvement helped all three tiers at once.

- Look at debug images. They found most of my bugs faster than reading numbers.

- Small machine needs care. 8 GB GPU forced me to unload models and stream weights, now it runs on normal gaming laptop.

- Real homes are full of mirrors. This is first thing to fix for real properties.